EGAS Promotion & Secondment Workflow System

Missing Requirements Register - Working Interview Document

English register followed by a complete Arabic translation

Purpose: Use this document while meeting IT, Employee Affairs, Organization Department, the Deputy/approving authority, and HR Digital Transformation. Record confirmed answers in the blank Answer / decision column. Do not treat an unanswered item as an assumption.

Source basis: the 6-page Business Requirements Document (BRD) for the promotion/secondment workflow, plus the later clarification that the pilot will use manually provided SAP-derived datasets loaded into the project database and that employees themselves do not participate in the workflow.

## What do BR-01, TR-01 and NFR-01 mean?

BR = Business Requirement. These questions define what the business process must do: eligibility, approvals, returns, rejection rules, who makes decisions, and similar workflow rules.

TR = Technical Requirement. These questions define how the system must technically integrate, authenticate, store data, deploy, send notifications, and operate within EGAS infrastructure.

NFR = Non-Functional Requirement. These describe quality and operational constraints such as performance, security, availability, retention and accessibility.

The number is only a unique sequence/reference. For example, TR-11 means Technical Requirement question number 11. Department-specific business IDs such as BR-EA-06 use EA = Employee Affairs, ORG = Organization Department, DEP = Deputy, and PO = Product Owner.

## How to use the register

1. Ask only the questions relevant to the department you are meeting. 2. For technical questions, the Suggested answer choices are conversation aids, not assumptions; let IT choose or provide a different answer. 3. Write the confirmed decision in the Answer / decision column. 4. When an answer is confirmed, convert it into an approved requirement before implementation.

# PART I - ENGLISH MISSING REQUIREMENTS REGISTER

## A. Technical / IT / SAP / Infrastructure Questions

| ID | Missing question / information | Why this matters / how to explain it | Responsible department | Suggested answer choices (technical items) | Answer / decision |
| --- | --- | --- | --- | --- | --- |
| TR-01 | What exact SAP HCM product and version is used? | The BRD says SAP HCM, but the exact product/version determines what integration technologies and APIs may be available later. | IT / SAP-HCM team | A) SAP ERP HCM / ECC - classic on-prem HR. B) SAP HCM for S/4HANA - newer HCM running with S/4HANA. C) SAP SuccessFactors - cloud HR suite. D) Other / mixed landscape - document exact systems and versions. | Answer / decision: ________________________________ ________________________________ |
| TR-02 | What exact datasets/files will be provided for development, and what are their columns? | Our pilot depends on SAP-derived datasets loaded into PostgreSQL. We need the exact schema before designing Employee, Position and Qualification entities. | IT / SAP-HCM + HR data owner | A) One employee master file only. B) Separate files for employees, positions, qualifications and organization structure. C) Full relational export with reference IDs between files. D) Other - request sample files and a data dictionary. | Answer / decision: ________________________________ ________________________________ |
| TR-03 | How often will the SAP-derived datasets be refreshed? | Refresh frequency affects how stale employee/position data can become and whether the application needs a scheduled or manual update process. | IT / SAP-HCM + HR | A) Daily. B) Weekly. C) Monthly. D) On demand before each appraisal/promotion cycle. E) Irregular/manual - define an owner and procedure. | Answer / decision: ________________________________ ________________________________ |
| TR-04 | Will each dataset be a full snapshot or only changed records (delta)? | A full snapshot is easier to import but larger; a delta requires change-handling rules for inserts, updates and removals. | IT / SAP-HCM | A) Full snapshot every time. B) Delta / changed rows only. C) Mixed: full baseline + later deltas. D) Unknown - request a sample export. | Answer / decision: ________________________________ ________________________________ |
| TR-05 | Who owns and prepares the datasets that the application will use? | We need a clearly accountable source so developers do not import unofficial or outdated HR extracts. | IT / SAP-HCM + HR | A) SAP/HCM technical team. B) HR Digital Transformation. C) Employee Affairs. D) Joint controlled process with formal approval. | Answer / decision: ________________________________ ________________________________ |
| TR-06 | For the starter production website, who will load refreshed datasets into the database and how? | You do not want an end-user Excel upload in the MVP, but the real operational process still needs an owner once the site is used beyond development. | IT / Application operations | A) Developer/IT runs a controlled import script. B) DBA loads approved files directly. C) Scheduled secure ETL job. D) Future approved SAP API replaces manual loading. | Answer / decision: ________________________________ ________________________________ |
| TR-07 | Is Personnel Number unique and permanent? Can one employee have multiple active personnel assignments? | The Personnel Number is the lookup key in the BRD. If it is not globally unique or can change, our database keys and lookup logic must account for that. | SAP-HCM team / Employee Affairs | A) One permanent unique Personnel Number per employee. B) One employee may have multiple personnel numbers. C) Personnel Number may change over time. D) Composite identity is required (company + personnel number, etc.). | Answer / decision: ________________________________ ________________________________ |
| TR-08 | Where will the official vacancy/position list come from? | Organization Department needs to propose jobs. We must know whether positions are imported from SAP data or entered manually. | SAP-HCM team + Organization Department | A) Imported from SAP dataset. B) Manually maintained inside this application. C) Separate approved Excel dataset. D) Future SAP API; manual list during pilot. | Answer / decision: ________________________________ ________________________________ |
| TR-09 | Are job-description requirements and eligibility data available electronically? | The sample form contains qualification/eligibility conclusions. We need to know whether the system can derive them or whether Organization enters them manually. | SAP-HCM team + Organization Department | A) Full job requirements available in SAP/export. B) Only job titles available; eligibility is manual. C) Requirements are in another HR system/file. D) Hybrid: system suggests, Organization confirms. | Answer / decision: ________________________________ ________________________________ |
| TR-10 | If an approved SAP integration is provided later, what integration method will be allowed? | We should design the provider/adapter layer around the approved interface, not direct database access. | IT / SAP integration team | A) OData through SAP Gateway. B) REST API. C) RFC/BAPI through an approved integration layer. D) SAP Integration Suite / middleware. E) No live API; approved datasets remain the permanent method. | Answer / decision: ________________________________ ________________________________ |
| TR-11 | What exact Active Directory authentication method should the standalone website use? | “Active Directory integration” is not one implementation. The exact method affects login flow, tokens, SSO and deployment. | IT / Identity team / Cybersecurity | A) Windows Integrated Authentication - transparent login on the internal domain/network. B) OIDC through AD FS / Entra ID - modern redirect/token-based SSO. C) LDAP - application talks directly to AD for identity lookup/authentication. D) Existing internal authentication gateway - website trusts a company SSO service. | Answer / decision: ________________________________ ________________________________ |
| TR-12 | How should AD users be mapped to application roles? | The BRD defines Employee Affairs, Organization and Deputy permissions. We need a reliable rule that assigns those roles to authenticated users. | IT / Identity team + HR owner | A) AD security groups map directly to roles. B) Application maintains role assignments after AD login. C) AD attributes (department/job title) determine role. D) Hybrid: AD groups + application exceptions. | Answer / decision: ________________________________ ________________________________ |
| TR-13 | Will a development/test Active Directory environment or test accounts be provided? | Developers need a safe way to test SSO without using production identities or disrupting real users. | IT / Identity team | A) Dedicated test AD/domain. B) Test accounts in production AD with limited rights. C) No AD during pilot; local mock login only. D) Integration tested later by IT in a controlled environment. | Answer / decision: ________________________________ ________________________________ |
| TR-14 | Where will the standalone website be hosted in production? | Hosting determines runtime, networking, certificate handling, deployment and monitoring choices. | IT / Infrastructure | A) Internal Windows Server / IIS. B) Internal Linux server / reverse proxy. C) Container platform (Docker/Kubernetes/OpenShift). D) SAP BTP / approved cloud. E) Another internal application platform. | Answer / decision: ________________________________ ________________________________ |
| TR-15 | From where should users be able to access the system? | This affects firewall rules, AD/SSO design and security controls. | IT / Infrastructure + Cybersecurity | A) Internal EGAS network only. B) Internal network + VPN. C) Approved remote access / zero-trust gateway. D) Internet-accessible with corporate SSO (only if explicitly approved). | Answer / decision: ________________________________ ________________________________ |
| TR-16 | Which database platforms are approved for the standalone application in production? | We can use PostgreSQL for the pilot, but we should know the company standard so CAP/CDS remains portable and deployment does not require a rewrite. | IT / Database team | A) PostgreSQL. B) SAP HANA / HANA Cloud. C) Microsoft SQL Server. D) Oracle. E) Other - document version and support policy. | Answer / decision: ________________________________ ________________________________ |
| TR-17 | Are Docker containers allowed for application deployment? | This changes how we package CAP/Node.js, PostgreSQL dependencies and deployment automation. | IT / Infrastructure + Cybersecurity | A) Docker allowed. B) Containers allowed only on an approved platform. C) Containers prohibited; deploy directly to server runtime. D) Not decided yet. | Answer / decision: ________________________________ ________________________________ |
| TR-18 | What notification/email infrastructure should the application use? | The BRD requires in-app notifications at stage transitions. Email is optional and should use existing company infrastructure if approved. | IT / Messaging team + HR owner | A) In-app notifications only. B) In-app + Microsoft Exchange / Microsoft Graph email. C) In-app + internal SMTP relay. D) In-app + approved third-party email service. E) Email later; keep a provider interface only in MVP. | Answer / decision: ________________________________ ________________________________ |
| TR-19 | How long must audit logs and workflow history be retained, and who can view them? | The BRD requires a complete Audit Log. Retention and visibility affect storage, security and compliance design. | IT / Cybersecurity + HR / Legal if applicable | A) Permanent retention. B) Fixed period (e.g., 5/7/10 years). C) Follow corporate HR retention policy. D) Different retention for audit vs request data. | Answer / decision: ________________________________ ________________________________ |
| TR-20 | What backup, disaster-recovery and security-review requirements apply before production? | A working pilot is different from a production HR system. IT must define backups, restore expectations and security approval before real data is used. | IT / Infrastructure + Cybersecurity + DBA | A) Standard corporate backup policy applies. B) Daily database backup + tested restore. C) High-availability/DR required. D) Pilot has minimal backup; production requirements defined later. Also confirm penetration/security review and secret-management requirements. | Answer / decision: ________________________________ ________________________________ |

## B. Employee Affairs - Business Questions

| ID | Missing question / information | Why this matters / how to explain it | Responsible department | Suggested answer choices (technical items) | Answer / decision |
| --- | --- | --- | --- | --- | --- |
| BR-EA-01 | Exactly which employees are eligible to be included in these workflows? | The BRD says first level and below, but we need a precise eligibility rule that the system can validate. | Employee Affairs / HR policy owner | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-EA-02 | What exact SAP/job-level codes correspond to “first level and below”? | Text labels can vary. A code-based definition avoids including or excluding the wrong employees. | Employee Affairs + SAP-HCM | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-EA-03 | Must all employees in one worksheet belong to the same نيابة, without exception? | The BRD indicates one worksheet per نيابة and allows several employees from the same نيابة. We need to know whether this is a strict validation rule. | Employee Affairs | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-EA-04 | Is there a maximum number of employees per worksheet? | A limit affects UI paging, PDF generation, approval behavior and performance. | Employee Affairs | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-EA-05 | Who decides which employees are added to a worksheet, and what evidence/rule is used? | The system needs to know whether Employee Affairs can add any eligible employee or must follow a prepared list/decision. | Employee Affairs / HR management | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-EA-06 | Can the same employee have more than one active secondment request at the same time? | If not, the backend must block duplicates while a request is still active. | Employee Affairs | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-EA-07 | Can an employee have an active promotion request and an active secondment request simultaneously? | This affects duplicate checks and whether the two workflows are independent. | Employee Affairs / HR policy owner | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-EA-08 | After a worksheet is submitted, can Employee Affairs remove or replace an employee? | Editing a moving workflow can invalidate later decisions, so the allowed stage must be explicit. | Employee Affairs | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-EA-09 | What exactly does “recall request” (استرجاع الطلب) mean? | The permissions matrix gives Employee Affairs a recall permission, but the action and resulting status are not defined. | Employee Affairs | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-EA-10 | Until which workflow stage can Employee Affairs recall a request? | The system needs a precise transition rule, e.g. recall only before Deputy approval or at any non-final stage. | Employee Affairs + Organization + Deputy | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-EA-11 | Are cancellation, rejection and return-for-correction separate actions? Is a reason mandatory? | Different outcomes should have different statuses and audit events. Without this, “rejected”, “cancelled” and “returned” can become ambiguous. | Employee Affairs / HR policy owner | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-EA-12 | After final Employee Affairs approval, can the decision ever be reversed or reopened? | This determines whether COMPLETED is immutable or whether a controlled correction/reversal workflow is required. | Employee Affairs / HR management | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-EA-13 | Does final approval only record the decision in this system, or should it later update SAP? | The pilot currently reads local datasets only. We need the target future behavior so we do not imply that SAP is automatically changed. | Employee Affairs + IT / SAP-HCM | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-EA-14 | What exact information must appear in search results, history and the final PDF? Must the current paper form be reproduced exactly? | The BRD requires search and PDF export but does not specify fields, layout, signatures, stamps, filters or whether the official paper format must be preserved. | Employee Affairs + HR Digital Transformation | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |

## C. Organization Department - Business Questions

| ID | Missing question / information | Why this matters / how to explain it | Responsible department | Suggested answer choices (technical items) | Answer / decision |
| --- | --- | --- | --- | --- | --- |
| BR-ORG-01 | Where does Organization Department obtain the eligible vacant positions for each employee? | The BRD says Organization enters them manually, but we need the official source used to decide which positions can be proposed. | Organization Department | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-ORG-02 | How many candidate positions may be proposed for one employee? | The BRD allows more than one, but no maximum is defined. | Organization Department | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-ORG-03 | Can the same vacancy be proposed to multiple employees at the same time? | If not, the system may need reservation/locking rules to avoid conflicting recommendations. | Organization Department | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-ORG-04 | What happens if a proposed vacancy becomes unavailable while the workflow is still active? | The system needs a rule for stale positions: replace it, return the worksheet, or allow completion with a warning. | Organization Department + Employee Affairs | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-ORG-05 | What exact criteria make an employee eligible for a vacancy? | The sample form references qualification requirements, but the BRD does not define the full rule set. | Organization Department / HR policy owner | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-ORG-06 | Is eligibility a manual judgment, a system calculation, or a system suggestion confirmed by Organization? | This changes whether we need an eligibility engine or only a structured field and audit trail. | Organization Department + IT / SAP-HCM | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-ORG-07 | What should happen when no eligible position is available for an employee? | The workflow must support a real business outcome rather than forcing Organization to invent a candidate position. | Organization Department + Employee Affairs | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-ORG-08 | After the Deputy selects a position, may Organization change the candidate list or selected position? | The BRD says Organization reviews the selection before forwarding it. We need to know whether this is read-only confirmation or editable rework. | Organization Department + Deputy | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-ORG-09 | Can Organization return the whole worksheet to Employee Affairs? If yes, when and why? | Return paths are missing from the happy-path workflow and are needed for real-world corrections. | Organization Department + Employee Affairs | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-ORG-10 | For promotion, who decides “same position” versus “another position”, and where does the target-position list come from? | Page 4 describes the two choices but not who owns the decision or the source/validation of the alternative position. | Organization Department + Employee Affairs | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-ORG-11 | Confirm the exact promotion routing, especially when “promotion to another position” is selected. | The written text says the same workflow as Model 1, while the page-6 diagram/handwritten note suggests a different return path. This must be resolved before coding the promotion state machine. | Organization Department + Employee Affairs + HR Digital Transformation | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |

## D. Deputy / Approving Authority - Business Questions

| ID | Missing question / information | Why this matters / how to explain it | Responsible department | Suggested answer choices (technical items) | Answer / decision |
| --- | --- | --- | --- | --- | --- |
| BR-DEP-01 | How does the system determine which Deputy receives each worksheet? | Routing may depend on نيابة, organization hierarchy or a configured approval matrix. The rule must be deterministic. | HR / Organization + Deputy office | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-DEP-02 | Can a Deputy see only requests for their own نيابة, or a wider scope? | This is an authorization/data-confidentiality rule, not just a UI filter. | Deputy office + HR + IT | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-DEP-03 | Must the Deputy select exactly one candidate position for every employee? | The BRD says one position only, but we must confirm whether selection is mandatory for all employees or whether some may remain undecided. | Deputy office | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-DEP-04 | Can the Deputy reject a candidate or choose “none of the proposed positions”? | Without this rule the UI may force an approval even when none of the options is acceptable. | Deputy office + Employee Affairs | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-DEP-05 | Can the Deputy return the worksheet for correction instead of approving/rejecting? | Real workflows often require rework. We need the destination department and resulting status. | Deputy office + Organization Department | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-DEP-06 | Are comments/reasons mandatory when rejecting, returning or choosing a position? | This affects audit quality and whether a later reviewer can understand the decision. | Deputy office / HR policy owner | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-DEP-07 | Can the Deputy change a decision after submitting it? | If yes, we need a controlled reopen/reversal action; if no, the decision becomes locked after submission. | Deputy office + Employee Affairs | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-DEP-08 | What happens if the responsible Deputy is absent? Is delegation allowed? | Without delegation, requests may stop indefinitely. If delegation exists, it must be authorized and audited. | Deputy office + HR / IT | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-DEP-09 | Does the Deputy approve employees one by one or submit the entire worksheet as one decision? | A worksheet contains multiple employees. We need to know whether partial completion is allowed and how the worksheet status is calculated. | Deputy office + Employee Affairs | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |

## E. HR Digital Transformation / Product Owner Questions

| ID | Missing question / information | Why this matters / how to explain it | Responsible department | Suggested answer choices (technical items) | Answer / decision |
| --- | --- | --- | --- | --- | --- |
| BR-PO-01 | Confirm the exact MVP scope: are secondment and promotion the only two workflows in the first release? | This prevents scope creep into a full performance appraisal/KPI system that the BRD does not define. | HR Digital Transformation / Product Owner | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-PO-02 | Is the annual performance report only a retrieved employee field, or is a future appraisal workflow planned? | The project is often called “appraisal”, but the BRD itself describes promotion/secondment and only retrieves the latest annual report. | HR Digital Transformation / HR management | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-PO-03 | Is Arabic the only required language, or should the architecture be ready for English later? | The default UI is Arabic/RTL. Knowing whether bilingual support is planned affects text storage, labels, PDF templates and testing. | HR Digital Transformation / Product Owner | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-PO-04 | What dashboards/reports are required for management? | The BRD requires search and PDF but does not define management metrics such as pending requests, aging, bottlenecks or decisions by period. | HR Digital Transformation + HR management | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-PO-05 | What is the expected volume of users, worksheets and employees per month/year? | Volume affects performance targets, pagination, database indexing, archiving and infrastructure sizing. | HR Digital Transformation + IT | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-PO-06 | What defines a successful pilot and what must be demonstrated to approve the next phase? | A measurable acceptance boundary helps the team prioritize core workflow quality over extra features. | HR Digital Transformation + Project sponsor | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-PO-07 | How closely should the standalone UI follow SAP Fiori visual patterns? | The BRD asks for SAP Fiori, while the pilot is a standalone React application. We need to know whether “Fiori-like” is a design preference or a future hard requirement. | HR Digital Transformation + IT / SAP team | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| BR-PO-08 | Should the website be responsive for tablets/phones even though no mobile app is planned now? | Responsive design is cheap to plan early and affects tables/workflow screens. We need to know the expected devices used by departments. | HR Digital Transformation + IT | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |

## F. Cross-Functional Non-Functional Requirements

| ID | Missing question / information | Why this matters / how to explain it | Responsible department | Suggested answer choices (technical items) | Answer / decision |
| --- | --- | --- | --- | --- | --- |
| NFR-01 | What response time is acceptable for employee lookup and normal workflow actions? | A measurable target lets us test performance instead of relying on “fast enough”. | IT + Product Owner | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| NFR-02 | What availability/support hours are required? | An internal HR system may only need business-hours availability or may require wider availability during cycles. | IT + HR | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| NFR-03 | What session timeout and re-authentication policy should apply? | HR data is sensitive. Idle-session rules must match corporate security policy, especially with AD SSO. | Cybersecurity / Identity team | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| NFR-04 | Which employee fields are confidential, and which roles may view each one? | The Deputy and Organization may not need every HR field. Field-level visibility may be required beyond simple page permissions. | HR + Cybersecurity | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| NFR-05 | Must audit records be immutable (not editable/deletable by normal admins)? | An audit trail is only trustworthy if ordinary users/admins cannot silently rewrite history. | Cybersecurity + IT + HR | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| NFR-06 | What is the data-retention/archive policy for completed requests and employee snapshots? | Old decisions may need to remain exactly as approved even after the master employee dataset changes. | HR + Legal/Compliance + IT | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| NFR-07 | Should generated PDFs be stored as official immutable records, or generated on demand from database data? | Storing the final approved PDF preserves exactly what was issued; generating on demand saves storage but can change if templates/data change. | Employee Affairs + IT | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |
| NFR-08 | Which browsers, screen sizes and accessibility requirements must be supported? | This defines the supported testing matrix and prevents late surprises on locked-down corporate browsers or accessibility needs. | IT + Product Owner | Open business answer - confirm with the responsible department. | Answer / decision: ________________________________ ________________________________ |

# الجزء الثاني - سجل المتطلبات الناقصة باللغة العربية

يستخدم هذا الجزء نفس المعرفات ونفس ترتيب الأسئلة في الجزء الإنجليزي حتى يسهل الرجوع بين النسختين. خيارات الإجابة في الأسئلة الفنية هي وسائل للمناقشة وليست افتراضات أو قرارات مسبقة.

## أ. الأسئلة الفنية / نظم المعلومات / SAP / البنية التحتية

| المعرف | السؤال / المعلومة الناقصة | لماذا هذا مهم / كيف أشرحه | الجهة المسؤولة عن الإجابة | خيارات مقترحة للإجابة (للبنود الفنية) | الإجابة / القرار |
| --- | --- | --- | --- | --- | --- |
| TR-01 | ما هو منتج وإصدار SAP HCM المستخدم بالضبط؟ | تذكر وثيقة المتطلبات SAP HCM فقط، لكن المنتج والإصدار الفعليين يحددان تقنيات التكامل وواجهات الـ API التي قد تكون متاحة لاحقًا. | إدارة نظم المعلومات / فريق SAP-HCM | أ) SAP ERP HCM / ECC - نظام موارد بشرية تقليدي داخل الشركة. ب) SAP HCM for S/4HANA - إصدار أحدث مرتبط بـ S/4HANA. ج) SAP SuccessFactors - منظومة موارد بشرية سحابية. د) بيئة أخرى أو مختلطة - يجب توثيق الأنظمة والإصدارات بدقة. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-02 | ما هي ملفات/مجموعات البيانات التي سيتم توفيرها للتطوير، وما هي أعمدتها بالتحديد؟ | يعتمد النموذج الأولي على بيانات مشتقة من SAP يتم تحميلها إلى PostgreSQL؛ لذلك نحتاج هيكل البيانات الدقيق قبل تصميم جداول العاملين والوظائف والمؤهلات. | إدارة نظم المعلومات / فريق SAP-HCM + مالك بيانات الموارد البشرية | أ) ملف رئيسي واحد للعاملين فقط. ب) ملفات منفصلة للعاملين والوظائف والمؤهلات والهيكل التنظيمي. ج) تصدير مترابط كامل يحتوي على معرفات مرجعية بين الملفات. د) صيغة أخرى - نطلب ملفات نموذجية وقاموس بيانات. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-03 | كم مرة سيتم تحديث مجموعات البيانات المشتقة من SAP؟ | تكرار التحديث يحدد مدى احتمال قدم بيانات العاملين/الوظائف وما إذا كان التطبيق يحتاج عملية تحديث دورية أو يدوية. | إدارة نظم المعلومات / فريق SAP-HCM + الموارد البشرية | أ) يوميًا. ب) أسبوعيًا. ج) شهريًا. د) عند الطلب قبل كل دورة ندب/ترقية. هـ) بشكل غير منتظم/يدوي - يجب تحديد مسؤول وإجراء واضح. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-04 | هل ستكون كل مجموعة بيانات نسخة كاملة أم تحتوي فقط على السجلات المتغيرة؟ | النسخة الكاملة أسهل في الاستيراد لكنها أكبر حجمًا، بينما التغييرات الجزئية تتطلب قواعد واضحة للإضافة والتعديل والحذف. | إدارة نظم المعلومات / فريق SAP-HCM | أ) نسخة كاملة في كل مرة. ب) السجلات المتغيرة فقط. ج) نسخة أساسية كاملة ثم تغييرات جزئية. د) غير معروف - نطلب نموذج تصدير. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-05 | من هو المسؤول عن إعداد واعتماد مجموعات البيانات التي سيستخدمها التطبيق؟ | يجب وجود مصدر مسؤول وواضح حتى لا يتم استيراد بيانات موارد بشرية غير رسمية أو قديمة. | إدارة نظم المعلومات / فريق SAP-HCM + الموارد البشرية | أ) فريق SAP/HCM الفني. ب) إدارة التحول الرقمي للموارد البشرية. ج) شئون العاملين. د) عملية مشتركة مع اعتماد رسمي. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-06 | في النسخة التشغيلية الأولية، من سيقوم بتحميل البيانات المحدثة إلى قاعدة البيانات وبأي طريقة؟ | لن نضيف شاشة رفع Excel للمستخدم في الـ MVP، لكن عند تشغيل الموقع فعليًا يجب تحديد المسؤول والطريقة الرسمية لتحديث البيانات. | إدارة نظم المعلومات / تشغيل التطبيقات | أ) المطور/فريق IT يشغل سكربت استيراد مضبوط. ب) مسؤول قاعدة البيانات يقوم بالتحميل مباشرة. ج) مهمة ETL آمنة ومجدولة. د) يتم استبدال التحميل اليدوي لاحقًا بواجهة SAP معتمدة. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-07 | هل رقم العامل (Personnel Number) فريد وثابت؟ وهل يمكن للعامل أن يكون له أكثر من تكليف/رقم نشط؟ | رقم العامل هو مفتاح البحث في وثيقة المتطلبات. إذا لم يكن فريدًا أو يمكن أن يتغير، فيجب أن يعكس تصميم قاعدة البيانات ذلك. | فريق SAP-HCM / شئون العاملين | أ) رقم واحد ثابت وفريد لكل عامل. ب) يمكن للعامل امتلاك أكثر من رقم. ج) قد يتغير رقم العامل مع الوقت. د) نحتاج مفتاحًا مركبًا مثل الشركة + رقم العامل. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-08 | ما هو المصدر الرسمي لقائمة الوظائف/الشواغر؟ | إدارة التنظيم تحتاج إلى ترشيح وظائف، لذلك يجب تحديد ما إذا كانت الوظائف ستأتي من SAP أو سيتم إدخالها يدويًا. | فريق SAP-HCM + إدارة التنظيم | أ) مستوردة من مجموعة بيانات SAP. ب) يتم إدارتها يدويًا داخل التطبيق. ج) ملف Excel معتمد منفصل. د) واجهة SAP مستقبلية مع قائمة يدوية أثناء الـ Pilot. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-09 | هل متطلبات بطاقات الوصف الوظيفي وبيانات الأهلية متاحة إلكترونيًا؟ | يظهر في النموذج الورقي حكم على استيفاء شروط الوظيفة. يجب معرفة هل يمكن للنظام استنتاجه أم تقوم إدارة التنظيم بإدخاله يدويًا. | فريق SAP-HCM + إدارة التنظيم | أ) متطلبات الوظائف متاحة بالكامل في SAP/التصدير. ب) المتاح أسماء الوظائف فقط والأهلية يدوية. ج) المتطلبات موجودة في نظام/ملف آخر. د) نظام هجين: النظام يقترح وإدارة التنظيم تؤكد. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-10 | إذا تم السماح بتكامل مع SAP لاحقًا، فما طريقة التكامل المعتمدة؟ | يجب تصميم طبقة التكامل حول الواجهة المعتمدة، وليس حول الوصول المباشر إلى قاعدة بيانات SAP. | إدارة نظم المعلومات / فريق تكامل SAP | أ) OData عبر SAP Gateway. ب) REST API. ج) RFC/BAPI عبر طبقة تكامل معتمدة. د) SAP Integration Suite أو Middleware. هـ) لا يوجد API مباشر وتظل الملفات المعتمدة هي الطريقة الدائمة. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-11 | ما هي طريقة المصادقة المطلوبة بالضبط مع Active Directory للموقع المستقل؟ | عبارة “التكامل مع Active Directory” لا تعني تنفيذًا واحدًا؛ فالطريقة المختارة تؤثر على تسجيل الدخول والـ SSO والتوكنات والنشر. | إدارة نظم المعلومات / فريق الهوية / الأمن السيبراني | أ) Windows Integrated Authentication - دخول تلقائي داخل شبكة الدومين. ب) OIDC عبر AD FS أو Entra ID - تسجيل دخول موحد حديث يعتمد على التوجيه والتوكنات. ج) LDAP - التطبيق يتصل مباشرة بـ AD للتحقق/البحث. د) بوابة مصادقة داخلية موجودة - الموقع يثق بخدمة SSO داخل الشركة. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-12 | كيف سيتم ربط مستخدمي Active Directory بصلاحيات التطبيق؟ | تحدد الوثيقة صلاحيات شئون العاملين والتنظيم والنائب، لذلك نحتاج قاعدة موثوقة لتعيين الدور بعد تسجيل الدخول. | إدارة نظم المعلومات / فريق الهوية + مالك العملية في HR | أ) مجموعات AD الأمنية ترتبط مباشرة بالأدوار. ب) التطبيق يحتفظ بتعيينات الأدوار بعد تسجيل الدخول من AD. ج) خصائص AD مثل الإدارة/المسمى تحدد الدور. د) نظام هجين: مجموعات AD مع استثناءات داخل التطبيق. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-13 | هل سيتم توفير بيئة Active Directory تجريبية أو حسابات اختبار؟ | يحتاج المطور إلى طريقة آمنة لاختبار SSO دون استخدام هويات حقيقية أو التأثير على المستخدمين الفعليين. | إدارة نظم المعلومات / فريق الهوية | أ) دومين/AD مخصص للاختبار. ب) حسابات اختبار محدودة داخل AD الفعلي. ج) لا يوجد AD في الـ Pilot ويستخدم تسجيل دخول محلي مؤقت. د) يتم اختبار التكامل لاحقًا بواسطة IT في بيئة محكومة. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-14 | أين سيتم استضافة الموقع المستقل في بيئة التشغيل؟ | مكان الاستضافة يحدد بيئة التشغيل والشبكات والشهادات وطريقة النشر والمراقبة. | إدارة نظم المعلومات / البنية التحتية | أ) Windows Server داخلي / IIS. ب) Linux Server داخلي / Reverse Proxy. ج) منصة Containers مثل Docker/Kubernetes/OpenShift. د) SAP BTP أو سحابة معتمدة. هـ) منصة تطبيقات داخلية أخرى. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-15 | من أين يجب أن يتمكن المستخدمون من الوصول إلى النظام؟ | هذا القرار يؤثر على قواعد الجدار الناري وتصميم SSO وضوابط الأمن. | إدارة نظم المعلومات / البنية التحتية + الأمن السيبراني | أ) شبكة EGAS الداخلية فقط. ب) الشبكة الداخلية + VPN. ج) وصول عن بُعد معتمد / Zero-Trust Gateway. د) متاح من الإنترنت مع SSO مؤسسي فقط إذا تمت الموافقة الصريحة. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-16 | ما هي منصات قواعد البيانات المعتمدة للموقع المستقل في التشغيل؟ | يمكن استخدام PostgreSQL في الـ Pilot، لكن يجب معرفة المعيار المؤسسي حتى نحافظ على قابلية النقل ولا نحتاج لإعادة كتابة كبيرة عند النشر. | إدارة نظم المعلومات / فريق قواعد البيانات | أ) PostgreSQL. ب) SAP HANA / HANA Cloud. ج) Microsoft SQL Server. د) Oracle. هـ) أخرى - يتم توثيق الإصدار وسياسة الدعم. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-17 | هل يُسمح باستخدام Docker Containers في نشر التطبيق؟ | هذا يؤثر على كيفية تجهيز تطبيق CAP/Node.js واعتمادياته وأتمتة النشر. | إدارة نظم المعلومات / البنية التحتية + الأمن السيبراني | أ) Docker مسموح. ب) Containers مسموحة فقط على منصة معتمدة. ج) Containers غير مسموحة ويجب النشر مباشرة على السيرفر. د) لم يتم اتخاذ قرار بعد. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-18 | ما هي بنية الإشعارات/البريد الإلكتروني التي يجب أن يستخدمها التطبيق؟ | تطلب الوثيقة إشعارات داخل النظام عند انتقال المراحل. البريد الإلكتروني ميزة إضافية ويُفضل استخدام البنية المؤسسية القائمة إذا كانت معتمدة. | إدارة نظم المعلومات / فريق البريد + مالك العملية في HR | أ) إشعارات داخل التطبيق فقط. ب) داخل التطبيق + Microsoft Exchange / Microsoft Graph. ج) داخل التطبيق + SMTP Relay داخلي. د) داخل التطبيق + خدمة بريد خارجية معتمدة. هـ) البريد لاحقًا مع تجهيز Interface فقط في الـ MVP. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-19 | ما مدة الاحتفاظ بسجل التدقيق وتاريخ سير العمل، ومن يحق له الاطلاع عليهما؟ | تتطلب الوثيقة Audit Log كامل. مدة الاحتفاظ ونطاق الاطلاع يؤثران على التخزين والأمن والالتزام. | إدارة نظم المعلومات / الأمن السيبراني + الموارد البشرية / الشئون القانونية عند الحاجة | أ) احتفاظ دائم. ب) مدة محددة مثل 5/7/10 سنوات. ج) وفق سياسة احتفاظ سجلات HR بالشركة. د) مدد مختلفة لسجل التدقيق وبيانات الطلب. | الإجابة / القرار: ________________________________ ________________________________ |
| TR-20 | ما متطلبات النسخ الاحتياطي والتعافي من الكوارث والمراجعة الأمنية قبل التشغيل؟ | الـ Pilot يختلف عن نظام HR تشغيلي. يجب أن يحدد IT النسخ الاحتياطي والاسترجاع والمراجعة الأمنية قبل استخدام بيانات حقيقية. | إدارة نظم المعلومات / البنية التحتية + الأمن السيبراني + مسؤول قاعدة البيانات | أ) تطبيق سياسة النسخ الاحتياطي المؤسسية. ب) نسخ يومي لقاعدة البيانات + اختبار الاسترجاع. ج) مطلوب High Availability / Disaster Recovery. د) الـ Pilot بمتطلبات بسيطة ثم تحدد متطلبات التشغيل لاحقًا. ويجب أيضًا تحديد مراجعة الاختراق/الأمن وإدارة الأسرار. | الإجابة / القرار: ________________________________ ________________________________ |

## ب. أسئلة شئون العاملين - متطلبات العمل

| المعرف | السؤال / المعلومة الناقصة | لماذا هذا مهم / كيف أشرحه | الجهة المسؤولة عن الإجابة | خيارات مقترحة للإجابة (للبنود الفنية) | الإجابة / القرار |
| --- | --- | --- | --- | --- | --- |
| BR-EA-01 | من هم العاملون المؤهلون تحديدًا للدخول في هذه الإجراءات؟ | تذكر الوثيقة المستوى الأول فأقل، لكننا نحتاج قاعدة أهلية دقيقة يمكن للنظام التحقق منها. | شئون العاملين / مالك سياسة الموارد البشرية | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-EA-02 | ما هي أكواد المستوى الوظيفي التي تعادل “المستوى الأول فأقل”؟ | المسميات النصية قد تختلف، ولذلك نحتاج تعريفًا معتمدًا بالأكواد لمنع إدخال عامل غير مؤهل أو استبعاد عامل مؤهل. | شئون العاملين + فريق SAP-HCM | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-EA-03 | هل يجب أن ينتمي جميع العاملين في ورقة العمل الواحدة إلى نفس النيابة دون استثناء؟ | تشير الوثيقة إلى ورقة عمل لكل نيابة وإمكانية وجود عدة عاملين من نفس النيابة؛ نحتاج تأكيد أن هذه قاعدة إلزامية. | شئون العاملين | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-EA-04 | هل يوجد حد أقصى لعدد العاملين داخل ورقة العمل الواحدة؟ | وجود حد أقصى يؤثر على تصميم الشاشة وتقسيم الصفحات وطباعة PDF وطريقة الاعتماد والأداء. | شئون العاملين | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-EA-05 | من الذي يقرر إضافة العامل إلى ورقة العمل وما القاعدة أو المستند الذي يستند إليه؟ | يجب معرفة ما إذا كان مسئول شئون العاملين يستطيع إضافة أي عامل مؤهل أم يجب الالتزام بقائمة/قرار معد مسبقًا. | شئون العاملين / إدارة الموارد البشرية | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-EA-06 | هل يمكن للعامل نفسه أن يكون لديه أكثر من طلب ندب نشط في نفس الوقت؟ | إذا كانت الإجابة لا، فيجب على الـ Backend منع إنشاء طلب مكرر طالما هناك طلب نشط. | شئون العاملين | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-EA-07 | هل يمكن للعامل أن يكون لديه طلب ترقية نشط وطلب ندب نشط في نفس الوقت؟ | هذا يحدد قواعد منع التكرار وما إذا كان مسارا الندب والترقية مستقلين تمامًا. | شئون العاملين / مالك سياسة HR | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-EA-08 | بعد إرسال ورقة العمل، هل يمكن لشئون العاملين حذف عامل أو استبداله؟ | تعديل ورقة جارية قد يبطل قرارات المراحل اللاحقة، لذلك يجب تحديد المرحلة التي يسمح فيها بالتعديل. | شئون العاملين | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-EA-09 | ما المقصود تحديدًا بصلاحية “استرجاع الطلب”؟ | تمنح مصفوفة الصلاحيات شئون العاملين حق استرجاع الطلب، لكن الإجراء والنتيجة على حالة الطلب غير معرفين. | شئون العاملين | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-EA-10 | حتى أي مرحلة من سير العمل يمكن لشئون العاملين استرجاع الطلب؟ | يحتاج النظام إلى قاعدة انتقال دقيقة، مثل السماح بالاسترجاع قبل اعتماد النائب فقط أو في أي مرحلة غير نهائية. | شئون العاملين + إدارة التنظيم + النائب | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-EA-11 | هل الإلغاء والرفض والإرجاع للتصحيح إجراءات منفصلة؟ وهل السبب إلزامي؟ | يجب أن تكون النتائج المختلفة حالات وأحداث تدقيق مختلفة حتى لا تختلط مفاهيم مرفوض/ملغى/معاد للتصحيح. | شئون العاملين / مالك سياسة HR | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-EA-12 | بعد الاعتماد النهائي من شئون العاملين، هل يمكن الرجوع في القرار أو إعادة فتحه؟ | هذا يحدد ما إذا كانت حالة “مكتمل” نهائية غير قابلة للتغيير أم نحتاج إجراء تصحيح/إلغاء رسمي. | شئون العاملين / إدارة الموارد البشرية | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-EA-13 | هل الاعتماد النهائي يسجل القرار داخل هذا النظام فقط أم يجب أن يؤدي لاحقًا إلى تحديث SAP؟ | الـ Pilot الحالي يقرأ بيانات محلية فقط. نحتاج معرفة السلوك المستهدف حتى لا يبدو للمستخدم أن SAP يتم تحديثه تلقائيًا. | شئون العاملين + إدارة نظم المعلومات / SAP-HCM | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-EA-14 | ما البيانات المطلوبة بالضبط في البحث والسجل وملف PDF النهائي؟ وهل يجب مطابقة النموذج الورقي الحالي حرفيًا؟ | تطلب الوثيقة البحث وPDF لكنها لا تحدد الحقول والتنسيق والتوقيعات/الأختام والفلاتر أو ضرورة مطابقة النموذج الورقي الرسمي. | شئون العاملين + إدارة التحول الرقمي للموارد البشرية | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |

## ج. أسئلة إدارة التنظيم - متطلبات العمل

| المعرف | السؤال / المعلومة الناقصة | لماذا هذا مهم / كيف أشرحه | الجهة المسؤولة عن الإجابة | خيارات مقترحة للإجابة (للبنود الفنية) | الإجابة / القرار |
| --- | --- | --- | --- | --- | --- |
| BR-ORG-01 | من أين تحصل إدارة التنظيم على الوظائف الشاغرة المسموح بترشيحها لكل عامل؟ | تذكر الوثيقة أن إدارة التنظيم تدخلها يدويًا، لكن يجب تحديد المصدر الرسمي الذي تستند إليه في الاختيار. | إدارة التنظيم | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-ORG-02 | كم عدد الوظائف المرشحة التي يمكن إضافتها للعامل الواحد؟ | تسمح الوثيقة بأكثر من وظيفة ولكنها لا تحدد حدًا أقصى. | إدارة التنظيم | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-ORG-03 | هل يمكن ترشيح نفس الوظيفة الشاغرة لأكثر من عامل في نفس الوقت؟ | إذا لم يكن ذلك مسموحًا فقد نحتاج حجز/قفل الوظيفة لمنع تعارض الترشيحات. | إدارة التنظيم | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-ORG-04 | ماذا يحدث إذا أصبحت الوظيفة المرشحة غير متاحة أثناء سير الطلب؟ | نحتاج قاعدة واضحة: استبدال الوظيفة، إعادة الورقة، أم الاستمرار مع تحذير. | إدارة التنظيم + شئون العاملين | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-ORG-05 | ما المعايير الدقيقة التي تجعل العامل مؤهلًا لوظيفة شاغرة؟ | يشير النموذج إلى شروط المؤهل، لكن الوثيقة لا تحدد كل قواعد الأهلية. | إدارة التنظيم / مالك سياسة HR | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-ORG-06 | هل تحديد الأهلية قرار يدوي أم حساب آلي أم اقتراح من النظام تؤكده إدارة التنظيم؟ | هذا يحدد هل نحتاج محرك قواعد أهلية أم مجرد حقل منظم مع سجل تدقيق. | إدارة التنظيم + إدارة نظم المعلومات / SAP-HCM | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-ORG-07 | ماذا يحدث إذا لم توجد أي وظيفة مناسبة للعامل؟ | يجب أن يدعم النظام نتيجة عمل حقيقية بدل إجبار إدارة التنظيم على إدخال وظيفة غير مناسبة. | إدارة التنظيم + شئون العاملين | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-ORG-08 | بعد اختيار النائب للوظيفة، هل يحق لإدارة التنظيم تعديل قائمة الوظائف أو الاختيار؟ | تذكر الوثيقة أن إدارة التنظيم تراجع الاختيار قبل الإرسال النهائي؛ يجب تحديد هل هي مراجعة فقط أم يمكن التعديل وإعادة العمل. | إدارة التنظيم + النائب | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-ORG-09 | هل يمكن لإدارة التنظيم إعادة ورقة العمل بالكامل إلى شئون العاملين؟ وإذا كان نعم، متى ولماذا؟ | مسارات الإرجاع غير موجودة في المسار المثالي بالوثيقة لكنها ضرورية للتصحيحات الواقعية. | إدارة التنظيم + شئون العاملين | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-ORG-10 | في الترقية، من يقرر “ترقية على نفس الوظيفة” أم “ترقية على وظيفة أخرى”، ومن أين تأتي قائمة الوظائف البديلة؟ | توضح الصفحة الرابعة الخيارين لكنها لا تحدد صاحب القرار أو مصدر/التحقق من الوظيفة البديلة. | إدارة التنظيم + شئون العاملين | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-ORG-11 | تأكيد مسار الترقية بالتحديد، خاصة عند اختيار “ترقية على وظيفة أخرى”. | النص يقول إن المسار مماثل للنموذج الأول، بينما مخطط الصفحة السادسة والملاحظة اليدوية يوحيان بمسار مختلف؛ يجب حسم ذلك قبل برمجة حالات الترقية. | إدارة التنظيم + شئون العاملين + إدارة التحول الرقمي للموارد البشرية | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |

## د. أسئلة النائب / جهة الاعتماد - متطلبات العمل

| المعرف | السؤال / المعلومة الناقصة | لماذا هذا مهم / كيف أشرحه | الجهة المسؤولة عن الإجابة | خيارات مقترحة للإجابة (للبنود الفنية) | الإجابة / القرار |
| --- | --- | --- | --- | --- | --- |
| BR-DEP-01 | كيف يحدد النظام النائب الذي يستلم كل ورقة عمل؟ | قد يعتمد التوجيه على النيابة أو الهيكل التنظيمي أو مصفوفة اعتماد؛ يجب أن تكون القاعدة محددة وواضحة. | الموارد البشرية / إدارة التنظيم + مكتب النائب | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-DEP-02 | هل يرى النائب طلبات النيابة التابعة له فقط أم نطاقًا أوسع؟ | هذه قاعدة صلاحيات وسرية بيانات وليست مجرد فلتر في الواجهة. | مكتب النائب + الموارد البشرية + إدارة نظم المعلومات | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-DEP-03 | هل يجب على النائب اختيار وظيفة واحدة بالضبط لكل عامل؟ | تذكر الوثيقة وظيفة واحدة فقط، لكن يجب تأكيد هل الاختيار إلزامي لكل عامل أم يمكن ترك بعض الحالات دون اختيار. | مكتب النائب | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-DEP-04 | هل يمكن للنائب رفض العامل أو اختيار “لا توجد وظيفة مناسبة من المقترحات”؟ | بدون هذه القاعدة قد تجبر الواجهة النائب على اعتماد خيار غير مناسب. | مكتب النائب + شئون العاملين | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-DEP-05 | هل يمكن للنائب إعادة ورقة العمل للتصحيح بدل الاعتماد/الرفض؟ | مسارات العمل الواقعية تحتاج إعادة للعمل؛ يجب تحديد الجهة التي ستستلم والحالة الجديدة. | مكتب النائب + إدارة التنظيم | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-DEP-06 | هل التعليق/السبب إلزامي عند الرفض أو الإرجاع أو اختيار الوظيفة؟ | هذا يؤثر على جودة سجل التدقيق وقدرة المراجعين لاحقًا على فهم سبب القرار. | مكتب النائب / مالك سياسة HR | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-DEP-07 | هل يستطيع النائب تغيير قراره بعد الإرسال؟ | إذا كان نعم نحتاج إجراء إعادة فتح/تراجع مضبوط، وإذا كان لا يجب قفل القرار بعد الإرسال. | مكتب النائب + شئون العاملين | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-DEP-08 | ماذا يحدث عند غياب النائب المسؤول؟ وهل التفويض مسموح؟ | بدون التفويض قد تتوقف الطلبات، وإذا كان مسموحًا فيجب أن يكون معتمدًا ومسجلًا في سجل التدقيق. | مكتب النائب + الموارد البشرية / إدارة نظم المعلومات | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-DEP-09 | هل يعتمد النائب العاملين واحدًا واحدًا أم يعتمد ورقة العمل كلها دفعة واحدة؟ | تحتوي الورقة على عدة عاملين؛ يجب تحديد هل الاعتماد الجزئي مسموح وكيف يتم احتساب حالة الورقة ككل. | مكتب النائب + شئون العاملين | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |

## هـ. أسئلة التحول الرقمي للموارد البشرية / مالك المنتج

| المعرف | السؤال / المعلومة الناقصة | لماذا هذا مهم / كيف أشرحه | الجهة المسؤولة عن الإجابة | خيارات مقترحة للإجابة (للبنود الفنية) | الإجابة / القرار |
| --- | --- | --- | --- | --- | --- |
| BR-PO-01 | تأكيد نطاق الـ MVP: هل الندب والترقية هما مسارا العمل الوحيدان في الإصدار الأول؟ | هذا يمنع توسع النطاق إلى نظام تقييم أداء/KPI كامل لا تحدده وثيقة المتطلبات. | إدارة التحول الرقمي للموارد البشرية / مالك المنتج | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-PO-02 | هل آخر تقرير كفاية سنوي مجرد بيان يتم استرجاعه أم توجد خطة لاحقة لنظام تقييم أداء كامل؟ | يُشار للمشروع أحيانًا كتقييم، لكن الوثيقة تصف الندب والترقية وتكتفي باسترجاع آخر تقرير سنوي. | إدارة التحول الرقمي للموارد البشرية / إدارة HR | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-PO-03 | هل العربية هي اللغة الوحيدة المطلوبة أم يجب تجهيز النظام لدعم الإنجليزية لاحقًا؟ | الواجهة الافتراضية عربية RTL؛ معرفة خطة الثنائية اللغوية تؤثر على النصوص والقوالب والـ PDF والاختبارات. | إدارة التحول الرقمي للموارد البشرية / مالك المنتج | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-PO-04 | ما لوحات المتابعة والتقارير المطلوبة للإدارة؟ | تطلب الوثيقة البحث وPDF لكنها لا تحدد مؤشرات مثل الطلبات المعلقة ومدة الانتظار ونقاط التعطل والقرارات حسب الفترة. | إدارة التحول الرقمي للموارد البشرية + إدارة HR | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-PO-05 | ما الحجم المتوقع للمستخدمين وورق العمل والعاملين شهريًا/سنويًا؟ | الحجم يؤثر على أهداف الأداء وتقسيم الصفحات وفهارس قاعدة البيانات والأرشفة وحجم البنية التحتية. | إدارة التحول الرقمي للموارد البشرية + إدارة نظم المعلومات | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-PO-06 | ما معيار نجاح الـ Pilot وما الذي يجب عرضه أو تحقيقه لاعتماد المرحلة التالية؟ | وجود معايير قبول قابلة للقياس يساعد الفريق على إعطاء الأولوية لجودة سير العمل بدل إضافة خصائص جانبية. | إدارة التحول الرقمي للموارد البشرية + راعي المشروع | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-PO-07 | إلى أي درجة يجب أن تتبع واجهة الموقع المستقل تصميم SAP Fiori؟ | تطلب الوثيقة SAP Fiori بينما الـ Pilot سيكون React مستقل؛ يجب تحديد هل شكل Fiori مجرد تفضيل أم مطلب مستقبلي إلزامي. | إدارة التحول الرقمي للموارد البشرية + إدارة نظم المعلومات / فريق SAP | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| BR-PO-08 | هل يجب أن يكون الموقع متجاوبًا مع التابلت/الهاتف رغم عدم وجود تطبيق موبايل حاليًا؟ | التصميم المتجاوب أسهل إذا خُطط له مبكرًا ويؤثر على الجداول وشاشات سير العمل؛ نحتاج معرفة الأجهزة المتوقعة للمستخدمين. | إدارة التحول الرقمي للموارد البشرية + إدارة نظم المعلومات | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |

## و. المتطلبات غير الوظيفية المشتركة

| المعرف | السؤال / المعلومة الناقصة | لماذا هذا مهم / كيف أشرحه | الجهة المسؤولة عن الإجابة | خيارات مقترحة للإجابة (للبنود الفنية) | الإجابة / القرار |
| --- | --- | --- | --- | --- | --- |
| NFR-01 | ما زمن الاستجابة المقبول للبحث عن العامل وتنفيذ إجراءات سير العمل؟ | وجود هدف قابل للقياس يسمح باختبار الأداء بدل الاعتماد على وصف عام مثل “سريع”. | إدارة نظم المعلومات + مالك المنتج | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| NFR-02 | ما ساعات الإتاحة والدعم المطلوبة للنظام؟ | قد يحتاج نظام HR داخلي إلى ساعات العمل فقط أو إلى إتاحة أوسع أثناء دورات الترقية/الندب. | إدارة نظم المعلومات + الموارد البشرية | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| NFR-03 | ما سياسة انتهاء الجلسة وإعادة تسجيل الدخول؟ | بيانات HR حساسة؛ يجب أن تتفق مدة الخمول مع سياسة الأمن خاصة مع SSO وActive Directory. | الأمن السيبراني / فريق الهوية | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| NFR-04 | ما بيانات العامل التي تعتبر سرية، وما الأدوار المسموح لها برؤية كل حقل؟ | قد لا يحتاج النائب أو إدارة التنظيم إلى كل بيانات HR؛ وربما نحتاج صلاحيات على مستوى الحقل وليس الصفحة فقط. | الموارد البشرية + الأمن السيبراني | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| NFR-05 | هل يجب أن يكون سجل التدقيق غير قابل للتعديل أو الحذف بواسطة المسؤولين العاديين؟ | لا يكون سجل التدقيق موثوقًا إذا أمكن تعديل التاريخ أو حذفه بصمت. | الأمن السيبراني + إدارة نظم المعلومات + الموارد البشرية | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| NFR-06 | ما سياسة الاحتفاظ/الأرشفة للطلبات المكتملة ونسخ بيانات العامل وقت الطلب؟ | قد يلزم بقاء القرار القديم كما كان وقت الاعتماد حتى بعد تغير بيانات العامل في المصدر الرئيسي. | الموارد البشرية + الشئون القانونية/الالتزام + إدارة نظم المعلومات | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| NFR-07 | هل يتم حفظ ملفات PDF النهائية كسجلات رسمية ثابتة أم يتم توليدها عند الطلب من قاعدة البيانات؟ | حفظ PDF النهائي يضمن بقاء النسخة كما صدرت، بينما التوليد عند الطلب يوفر مساحة لكنه قد يتأثر بتغير القالب/البيانات. | شئون العاملين + إدارة نظم المعلومات | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |
| NFR-08 | ما المتصفحات وأحجام الشاشات ومتطلبات الإتاحة (Accessibility) التي يجب دعمها؟ | هذا يحدد مصفوفة الاختبار ويمنع مفاجآت متأخرة مع متصفحات الشركة أو احتياجات الإتاحة. | إدارة نظم المعلومات + مالك المنتج | إجابة عمل مفتوحة - يتم تأكيدها مع الجهة المسؤولة. | الإجابة / القرار: ________________________________ ________________________________ |